# Team Roles

- Julius — Data & Backend Lead
Primary: database, data models, APIs, order history, sales summary.
Secondary: support backend-heavy pages (login, cart).

- Axel — UI/Frontend Lead
Primary: landing, client pages, admin UI, CSS/design, wireframes.
Secondary: assist with frontend parts of admin & order pages.

- Ellyza — Integration, Backend & QA Lead (Coordinator)
Primary: backend app logic, integration between DB & frontend, testing, deployment coordination.
Secondary: help with API endpoints, manage tracking, manage orders pages, final QA sign-off.

# Task Distribution (Main / Support)

| Module / Task | Main | Support |
| --- | --- | --- |
| Database Schema & Setup | Julius | Ellyza |
| Landing Page (public) | Axel | Julius |
| Sign-Up Page | Ellyza | Axel |
| Login Page | Ellyza | Julius |
| Client Landing (after login) | Axel | Ellyza |
| Cart & Place Ordering | Julius | Axel |
| Track Order Page | Ellyza | Julius |
| Order History Page | Julius | Ellyza |
| Admin Dashboard (UI) | Axel | Ellyza |
| Sales Summary (reports) | Julius | Axel |
| Managing Items (admin) | Axel | Julius |
| Managing Orders (admin) | Ellyza | Axel |
| Testing & QA | Ellyza | Julius / Axel |
| Deployment & Cutover | Ellyza | Julius |
| Project coordination / sync | Ellyza | Axel / Julius (rotate) |

# Workload Balance (Est. Days)

- Julius (~10 days)
DB (3d), Cart & Ordering (3d), Order History (2d), Sales Summary (2d)

- Axel (~9 days)
Landing + Client UI (3d), Admin UI + Managing Items (4d), Wireframes & styling (2d)

- Ellyza (~11 days)
Signup/Login (4d), Tracking & Managing Orders (3d), Testing & Deployment (3–4d)

# RAD Phase Leadership

- Requirements Planning → All three

- User Design → Axel leads (wireframes, mockups)

- Construction → Split per role (parallel work)

- Cutover (Testing & Deployment) → Ellyza leads

# Suggested Sprint (2 weeks)

- Day 1–2 → Requirements + wireframes (Axel lead)

- Day 3–6 → Parallel build:

  - Julius (DB, schema, APIs)

  - Axel (UI mock pages, admin skeleton)

  - Ellyza (auth endpoints, backend logic)

- Day 7 → Integration (Ellyza leads)

- Day 8–10 → Remaining modules (cart, orders, admin pages)

- Day 11–12 → Testing (Ellyza lead, Julius & Axel fix bugs)

- Day 13–14 → Deployment & polish